# AI Front Desk Helper — Mobile App Build Spec

Project: AI Front Desk Helper Rep Mobile Platform

## Mission

Build the AI Front Desk Helper rep mobile platform end-to-end. This is the field-sales tool that gets used IN customers' homes during in-person estimates. It's not a phone-call tool. Reps walk into someone's house with this app on their tablet (primary) or phone (secondary), and the AI coaches them in real-time on how to close the deal based on the customer's communication style.

This platform is what unlocks our $119, $199, and $249 per-rep monthly seat revenue.

## What you're building

A single React Native (Expo) app with responsive layout supporting both tablets and phones, deployed to iOS App Store + Google Play Store, with four progressive feature unlocks:

| Phase | What it does |
| --- | --- |
| Phase 6 C — Foundation | Auth, lead viewer, pre-visit briefings, widget estimate display, coaching scores, settings |
| Phase 6 C2 — AI Roleplay | Reps practice in-home scenarios with AI before real visits |
| Phase 6 D v0 — Visual Live Coaching | Tablet sidebar + phone pop-up coaching during in-home estimates (NO hardware required) |
| Phase 6 D v1 — Audio Live Coaching | Bluetooth earbud whispers + Apple Watch glance as premium upgrade |

## Critical context — what this app IS and ISN'T

### IS

- An in-person field sales tool used in customers' homes

- Tablet-primary, phone-secondary — most reps build quotes on iPads/tablets during home visits

- A passive intelligence layer in v1 — rep reviews intel before walking in

- A real-time coaching tool in v3-v4 — visual coaching during the actual estimate, audio as premium upgrade

- Designed for unsupervised field use — strong anti-sharing required

- Built to work offline-first — customer homes have spotty WiFi/cell

### IS NOT

- A phone-call coaching tool — that's NOT what we're building

- An inside-sales SaaS — reps are NOT at desks

- A customer-facing app — customers never install this, they don't even know it exists

- A customer-facing estimator — Drew's existing Phase 7 estimator widget is the customer-facing ballpark tool. The rep app is separate.

This distinction matters because it shapes every architectural decision: audio capture is from device mic (not Twilio), latency budget is 2-4 seconds (not 200ms), UI must work on tablets AND phones with responsive layouts, audio output (when added) goes to Bluetooth earbud (not speakers).

## Tablet vs phone form factor

### Why tablet is primary

Most reps in home services already use tablets for in-home work — building quotes on iPad, showing customers proposal documents, capturing signatures, walking through estimator widgets. The rep is already looking at the tablet screen during the customer conversation. This dramatically changes the coaching UX:

| Element | Phone (secondary) | Tablet (primary) |
| --- | --- | --- |
| DISC profile | Top-corner badge | Full intelligence panel on right side |
| Coaching alerts | Pop-up cards (auto-dismiss) | Cards in persistent sidebar |
| Walkthrough checklist | Hidden, accessible via tap | Bottom strip, always visible |
| Suggested responses | 8-word headlines | Full responses with context |
| Pre-visit briefing | Separate screen | Sidebar panel always accessible |
| Live transcript | Hidden | Optional sidebar showing real-time |

### Responsive layout requirements

Use React Native's standard responsive patterns. Build screens so they adapt automatically:

- Phone (< 768px width): stacked screens, full-screen views, pop-up cards

- Tablet (≥ 768px width): split-screen layouts, persistent sidebars, multi-column views

- iPad Pro 12.9" (≥ 1024px width): desktop-class experience, three-column layouts where useful

No separate codebase for tablets. ~15-20% extra build time on screen layouts. Worth it for unified maintenance going forward.

## Architectural philosophy

Three principles that hold across all four phases:

1. Single React Native codebase, responsive layout. iOS + Android, phones + tablets, all from one repo, one app, one binary. Server-side feature flags control which features are visible based on the rep's seat tier (Standard $119 vs Pro $199 vs Elite $249).

2. Build for the future, ship for today. Phase 6 C has hidden UI placeholders and data structures that Phase 6 D will populate. We design once, not refactor.

3. The customer intelligence comes from the BACKEND. Phase 8 (Customer Intelligence Layer) ships separately and lives in the dashboard's lead detail tab. The mobile app surfaces the SAME intelligence — it does not generate it. This means:

- DISC classification happens server-side on inbound calls (already scoped in Phase 8 A)

- Pre-visit briefings are generated server-side (Phase 8 B)

- Widget estimates carry over from Phase 7 → lead record (Phase 7 E)

- Mobile app pulls + displays — never analyzes locally

- The same briefing is accessible by ANY rep on the lead, regardless of who took the original call

This last point is critical: reps swap appointments all the time. The intelligence belongs to the lead/business, not to the rep.

## Phase 6 C — Foundation App

Goal: Reps see their assigned leads, view AI-generated pre-visit briefings, view the customer's widget ballpark estimate (if used), track their personal coaching progress, and receive push notifications.

### Screens

#### 1. Login Screen

- Email + password fields

- TOTP MFA challenge (every first login per day per device)

- Biometric setup prompt on first successful login (Face ID / Touch ID)

- "Trust this device for 24 hours" toggle

- "Forgot password" flow

#### 2. Home / Today Screen

Tablet layout: Two columns — appointments list on left (300px), selected appointment preview on right (rest of width).

Phone layout: Single column appointments list.

Both layouts show:

- Today's scheduled in-home appointments (sorted by time)

- Each appointment card: customer name, address, project type, scheduled time, DISC profile badge (when populated by Phase 8), widget estimate range badge if customer used the website estimator, "View Briefing" button

- Pull-to-refresh

- Empty state when no appointments scheduled

- Quick action: "Add Pre-Visit Note" for the next appointment

#### 3. Conversations List (All Leads)

Tablet layout: Two-pane view — leads list on left, selected lead detail on right.

Phone layout: Single-pane list, tap lead to navigate to detail screen.

Both layouts:

- Rep's assigned leads sorted by most recent activity

- Filter chips: All / Today / This Week / Needs Follow-up / Booked / Lost

- Search by name or phone number

- Pagination (50 per page, infinite scroll)

- Status badges with color coding

- Each card shows: name, last contact, status, DISC badge if available, widget estimate indicator if applicable

#### 4. Lead Detail Screen — THE CORE SCREEN

Tablet layout: Three-column where space allows:

- Left: Customer info + conversation history

- Middle: Customer Intelligence Card (full briefing details)

- Right: Widget estimate card + quick actions

Phone layout: Single-column scrollable, sections in priority order.

Sections (in display order):

##### 1. Customer Info Card

- Name, phone, email, address

- Project type and estimated scope

- Source (inbound call, web form, referral, etc.)

- Tap address → opens map navigation

##### 2. Widget Estimate Card (Phase 7 E integration)

Displays ONLY if the customer used the website estimator widget before booking. Pulls from lead.widget_estimate_low_cents, widget_estimate_high_cents, widget_estimate_scope_summary, widget_estimated_at.

┌─────────────────────────────────────────────────────┐

│ 🌐 CUSTOMER USED WEBSITE ESTIMATOR                  │

│                                                     │

│ Ballpark shown to customer:                         │

│ $1,000 – $1,800                                     │

│                                                     │

│ Scope they entered:                                 │

│ Interior, medium room, walls + ceiling              │

│                                                     │

│ Estimated on: May 14, 2026 at 7:32 PM               │

│                                                     │

│ ⚠️ Be prepared to explain variance when your real   │

│ quote differs from this ballpark.                   │

└─────────────────────────────────────────────────────┘

Variance coaching v2: When lead.variance_coaching is populated (after rep enters their real quote total via POST /api/rep/leads/:id/quote-entered), show coaching card below the estimate display:

┌─────────────────────────────────────────────────────┐

│ 🎯 PRICE VARIANCE COACHING                          │

│                                                     │

│ Your quote: $2,000                                  │

│ Widget ballpark: $1,000 – $1,800 (midpoint $1,400)  │

│ Variance: +43% above ballpark midpoint              │

│                                                     │

│ Likely reasons (review with customer):              │

│ • Real room is larger than 'medium' tier in widget  │

│ • Additional scope items not captured in ballpark   │

│ • 2 coats vs 1 included in ballpark                 │

│                                                     │

│ Suggested talking points:                           │

│ "The website is a great starting point but can't    │

│ see your actual space. The main differences        │

│ are [X, Y, Z]."                                     │

└─────────────────────────────────────────────────────┘

The variance card surfaces when rep enters their quote total. Backend computes likely reasons based on widget scope summary vs rep's quote details. Drew ships Phase 7 E variance coaching in a separate sprint BEFORE this phase needs it — the columns will already exist when you build the lead detail screen.

##### 3. Customer Intelligence Card (THE CORE FEATURE)

- DISC profile badge with confidence score

- Communication style summary (1-2 sentences)

- Pre-visit prep checklist (bullet points from Phase 8 B briefing generator)

- Expected objections (with pre-approved responses)

- Buying signals to watch for

- Decision-makers expected (primary + secondary)

- Competitors mentioned in original call

- "Send Briefing to my Phone" button (calls Phase 8 C SMS endpoint)

- "Listen to original call" button (if call recording available)

- This section is HIDDEN if lead.disc_profile is null — gracefully shows "No intelligence available yet" placeholder

- Reserved space for Phase 9 signal analysis (hidden in C, visible when Phase 9 ships)

##### 4. Conversation History

- Chronological timeline of calls + SMS interactions

- Tap any item to view full transcript

- Voice transcripts have a play button if audio available

##### 5. Coaching Scores (this lead's scoring from Phase 6 A)

- Visible only if rep has been on this lead's calls

- 8 dimensions with bar chart

- Tap to drill into specific dimension feedback

##### 6. Action Buttons (sticky bottom bar on phone, top-right on tablet)

- Call back

- Send SMS

- Add internal note

- Mark complete

- Start In-Home Session (visible only if rep has Phase 6 D access — future)

#### 5. My Coaching Screen

Tablet layout: Two columns — overall scores chart on left, dimension breakdowns + tips on right.

Phone layout: Single column scrollable.

- Personal scoring trends (last 30 days, line chart)

- Best dimension (e.g., "Rapport: 8.4 avg")

- Weakest dimension (e.g., "Objection Handling: 5.2 avg")

- Coaching tips auto-generated from this rep's conversation history

- "Start AI Roleplay" button (links to Phase C2 when shipped, otherwise shows "Coming Soon")

#### 6. Settings Screen

- Profile (name, email, photo)

- Notifications toggles (per type)

- Manage trusted devices (see + revoke)

- Audio settings (earbud preference, hidden until Phase 6 D v1)

- Coaching delivery preferences (hidden until Phase 6 D v0)

- Sign out

- App version + "Contact Support" link

### Authentication & Anti-Sharing

Per app open:

- If session token valid + last_app_open_at < 24 hours ago + biometric enrolled → biometric prompt

- If session token expired OR last_app_open_at > 24 hours ago → biometric + TOTP

Trusted device logic:

- After successful TOTP, device gets a trusted_device_token valid for 30 days

- Token stored in Expo SecureStore (encrypted)

- Renewed on each successful login

Anti-sharing detection — track per session:

- Device fingerprint (Expo's Device module)

- IP address

- Biometric type registered (Face ID vs Touch ID)

- Geolocation (rough, city-level)

Flag for review if:

- Same user_id logs in from 2+ device fingerprints within 24 hours

- Biometric type changes from previously registered type

- Geo-IP shows session from 2+ states in same day

- Concurrent active sessions detected

Response logic:

- First violation: Push notification + email to rep: "We noticed unusual activity. Please re-verify your identity." Force TOTP on next app open. Log to rep_app_events.

- Second violation within 30 days: Hard block. Account suspended. Admin alerted. Manual review required.

### Push Notifications

Standard format for ALL notifications. Wire all types now even though some don't fire until later phases:

{

"notification_type": "new_lead | coaching_feedback | manager_message | live_coach_alert | roleplay_invite | briefing_ready | appointment_reminder | variance_coaching",

"tenant_id": "uuid",

"rep_user_id": "uuid",

"lead_id": "uuid (optional)",

"session_id": "uuid (optional)",

"priority": "low | normal | high | critical",

"deep_link": "/leads/{id} | /roleplay/{scenario_id} | /live-coach/{session_id}",

"title": "string",

"body": "string",

"metadata": { "type_specific_data": "..." }

}

live_coach_alert, roleplay_invite, and variance_coaching types are wired in C but not all fired until later phases.

### Schema additions

Migration 072 (your responsibility):

ALTER TABLE dashboard_users

ADD COLUMN expo_push_token TEXT,

ADD COLUMN totp_secret TEXT,

ADD COLUMN trusted_devices JSONB DEFAULT '[]'::jsonb,

ADD COLUMN rep_seat_active BOOLEAN DEFAULT false,

ADD COLUMN rep_seat_tier TEXT DEFAULT 'standard',

ADD COLUMN rep_seat_activated_at TIMESTAMPTZ,

ADD COLUMN last_app_open_at TIMESTAMPTZ,

ADD COLUMN preferred_earbud_device TEXT,

ADD COLUMN coaching_delivery_prefs JSONB DEFAULT '{"audio": true, "watch": true, "popup": true, "sidebar": true}'::jsonb;

CREATE TABLE rep_app_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES dashboard_users(id),

tenant_id UUID REFERENCES tenants(id),

event_type TEXT NOT NULL,

event_metadata JSONB DEFAULT '{}'::jsonb,

device_fingerprint TEXT,

device_type TEXT,

ip_address INET,

app_version TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_rep_app_events_user_created ON rep_app_events(user_id, created_at DESC);

CREATE INDEX idx_rep_app_events_tenant_created ON rep_app_events(tenant_id, created_at DESC);

CREATE TABLE rep_anti_sharing_violations (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES dashboard_users(id),

violation_type TEXT NOT NULL,

violation_metadata JSONB DEFAULT '{}'::jsonb,

severity TEXT,

resolved_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

Note: The widget estimate columns (widget_estimate_low_cents, widget_estimate_high_cents, widget_estimate_scope_summary, widget_estimated_at, variance_coaching) on the leads table are added by Drew as part of Phase 7 E in a separate migration. By the time you build the lead detail screen, those columns will already exist — just read them.

### Required API endpoints

All under /api/rep/* with new requireRep middleware:

POST   /api/rep/auth/login                — email + password → TOTP challenge

POST   /api/rep/auth/totp                 — TOTP code → session token + trusted_device_token

POST   /api/rep/auth/biometric-verify     — confirms biometric on device

POST   /api/rep/auth/logout                — invalidate session

POST   /api/rep/push-token                 — register Expo push token

POST   /api/rep/events                     — batch event logging

GET    /api/rep/profile                    — rep profile + settings

PATCH  /api/rep/profile                    — update profile

GET    /api/rep/leads                      — paginated lead list, filterable

GET    /api/rep/leads/:id                  — single lead detail with briefing + widget estimate

POST   /api/rep/leads/:id/send-briefing    — SMS briefing to rep's phone (Phase 8 C)

POST   /api/rep/leads/:id/quote-entered    — rep submits their real quote total, triggers variance coaching

GET    /api/rep/appointments/today         — today's scheduled in-home visits

GET    /api/rep/appointments/upcoming      — next 7 days

GET    /api/rep/coaching/me                — rep's aggregated coaching scores

GET    /api/rep/coaching/leads/:id         — coaching for specific lead

Drew builds the backend endpoints; you call them from the app.

### Tech stack

- Framework: Expo SDK 50+ (managed workflow)

- Navigation: React Navigation v6

- State management: Zustand

- HTTP: Axios with auth interceptor

- Biometric: expo-local-authentication

- TOTP: otpauth library client-side

- Push: Expo Notifications

- Deep linking: Expo Linking, prefix aifdh://

- Secrets: Expo SecureStore

- Audio (for Phase D v1): Expo AV + Bluetooth handling

- Vibration: Expo Haptics

- Responsive layout: React Native Dimensions API + custom hooks for tablet/phone detection

### Build & deploy

- Repo: New GitHub repo at github.com/[org]/ai-front-desk-rep-app

- CI/CD: EAS Build (Drew will set up paid plan, $29-99/mo)

- Distribution during build: TestFlight (iOS) + Google Play Internal Testing (Android)

- Production: App Store + Google Play after Drew completes Apple Developer enrollment + D-U-N-S clearance

### Hidden architectural placeholders

You're not building these in C, but design data structures + UI placeholders so they slot in without refactoring:

- Tab bar should accommodate adding a "Live Session" tab (Phase 6 D)

- Lead Detail has hidden DISC + signal analysis sections (populated by future migrations)

- Settings has hidden "Audio & Earbud" section (Phase 6 D v1)

- Push notification types include live_coach_alert, roleplay_invite, variance_coaching even though they don't all fire yet

- Conversation list has hidden DISC badge field — visible when populated

- Widget estimate card uses live data immediately — Drew ships Phase 7 E before this phase needs it

## Phase 6 C2 — AI Roleplay

Goal: Reps practice in-home sales conversations with AI before they walk into real customer houses. AI plays the role of various customer personalities and scenarios. Reps get scored on their responses using the same Phase 6 A dimensions.

### How it works

- Rep opens "AI Roleplay" from My Coaching screen

- Picks a scenario type:

  - Pre-built: "Price Shopper objecting on cost", "Quality Buyer asking warranty questions", "Decision-Stalled prospect", "Urgent storm damage call", etc.

  - Custom: Rep describes their own scenario in plain text or voice

- AI plays the customer role

- Rep responds with voice

- AI continues realistic conversation

- After session ends, AI scores rep on 8 Phase 6 dimensions + offers specific improvement tips

- Rep can replay scenario, pick new one, or save for later review

### Screens

Tablet layout: Two-pane throughout — controls/scenario info on left, conversation/results on right.

Phone layout: Single screen, full-screen conversation when active.

1. Roleplay Hub

- Grid of pre-built scenarios (visual cards with difficulty rating + skills trained)

- "Create Custom Scenario" button

- "My Roleplay History" link

2. Scenario Selection

- Preview the scenario setup

- Difficulty (1-5 stars)

- Skills trained (e.g., "Price objection handling, value framing")

- DISC type of the AI customer (when Phase 8 ships)

- "Start Roleplay" button

3. Custom Scenario Builder

- Text field: "Describe the customer + scenario you want to practice"

- Example: "Roofing customer with storm damage who's frustrated with insurance adjuster and skeptical of contractors after a bad past experience"

- AI parses → generates appropriate caller persona + opening line

- Save as reusable scenario (optional)

4. Live Roleplay Screen

- Conversation-style UI (similar to text messages)

- AI's responses appear from the "customer" side

- Rep types or uses voice input

- Timer showing session duration

- "End Session" button

- "Get Hint" button (limited uses per session) — AI suggests a possible response without telling rep what to say

5. Roleplay Results

- Overall score

- Dimension breakdown (radar chart)

- Specific feedback: "What worked", "What to improve"

- Transcript with annotations

- "Try again" or "New scenario" buttons

6. History

- Past sessions sorted by date

- Sortable by score, scenario type, duration

- Tap to review

### Schema additions

Migration 075:

CREATE TABLE roleplay_scenarios (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

industry TEXT,

scenario_type TEXT,

difficulty INT,

caller_persona_prompt TEXT,

initial_opening TEXT,

skills_trained JSONB DEFAULT '[]'::jsonb,

disc_type TEXT,

is_template BOOLEAN DEFAULT true,

created_by_user_id UUID,

tenant_id UUID,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE roleplay_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES dashboard_users(id),

scenario_id UUID REFERENCES roleplay_scenarios(id),

custom_scenario_text TEXT,

transcript JSONB DEFAULT '[]'::jsonb,

scoring JSONB,

duration_seconds INT,

started_at TIMESTAMPTZ DEFAULT now(),

completed_at TIMESTAMPTZ

);

CREATE INDEX idx_roleplay_sessions_user ON roleplay_sessions(user_id, started_at DESC);

### API endpoints

GET    /api/rep/roleplay/scenarios          — list available scenarios

POST   /api/rep/roleplay/start              — begin session (template or custom)

POST   /api/rep/roleplay/respond            — rep submits response, AI continues

POST   /api/rep/roleplay/end                — wrap up + generate scoring

GET    /api/rep/roleplay/sessions           — rep's session history

GET    /api/rep/roleplay/sessions/:id       — single session detail with full review

### Backend logic

For each rep response, call GPT-4o with:

- Scenario context (caller persona, project type, industry, DISC type if applicable)

- Conversation history so far

- System prompt: "You are the customer in this scenario. Stay in character. Push back realistically. Don't be too easy or too hostile."

When session ends, call GPT-4o again with full transcript to score using the same 8-dimension Phase 6 A rubric. Roleplay scores feed into rep's aggregate coaching profile.

### DISC integration

When Phase 8 ships, scenarios get a disc_type filter. Rep can practice specifically against weak dimensions:

- "Practice with D-type Price Shoppers" (build confidence with direct buyers)

- "Practice with C-type Quality Buyers" (improve detail handling)

Same scenarios, different difficulty depending on personality match.

## Phase 6 D v0 — Visual Live Coaching

Goal: While rep is in customer's home doing the actual estimate, the app captures audio via device microphone, refines the customer's DISC profile in real-time, and delivers coaching alerts via tablet sidebar OR phone screen pop-ups. No earbud or hardware required. This is the universal-access version of live coaching.

### Why visual coaching ships first

Most field reps don't own AirPods. Many don't wear any earbuds. Bluetooth pairing fails, batteries die, earbuds get lost. If we required earbud audio for live coaching, we'd lock out 60-70% of potential users.

Visual coaching is functional for ANY rep with a tablet or phone — which is 100% of them. Earbud audio (Phase 6 D v1) becomes a premium upgrade for reps who want maximum discretion.

### How it works

- Rep parks in customer's driveway, opens app

- Taps "Start In-Home Session" → selects the lead from today's appointments

- App shows pre-session checklist:

  - Confirm device (tablet or phone) has cell/WiFi signal (warn if weak)

  - Display consent disclosure script for two-party-consent states (auto-detected via GPS)

  - Verify device battery > 30% (warn otherwise)

  - Audio test (device mic levels)

- Rep walks up to door. In two-party-consent states, drops the consent line: "Hi Mike, I'm Sarah from Gladiators. I have AI tools running to help me capture all the details accurately — that ok with you?"

- Rep taps "Begin Session"

- Device microphone captures audio. App streams to backend.

- Backend transcribes in real-time, analyzes, classifies DISC, generates coaching alerts

- Coaching delivered based on device:

  - Tablet: persistent right-side sidebar with coaching cards, walkthrough checklist bottom strip, DISC indicator top-right

  - Phone: top-of-screen pop-up cards with color-coded urgency, auto-dismiss after 8 seconds

- Apple Watch shows live indicators (when paired):

  - DISC profile in color-coded letter

  - Walkthrough progress bar

  - Last 3 alerts as tappable cards

- Session ends when rep taps "End Session" or leaves the property (GPS triggered)

- Post-session: instant summary, scoring, suggested follow-up

### Tablet coaching UX — the primary experience

┌───────────────────────────────────────────────────────────────┐

│ SESSION ACTIVE — Sarah Mitchell — 14:23 elapsed              │

│                                                               │

│ ┌────────────────────────────────┐ ┌────────────────────────┐│

│ │                                 │ │  DISC: D/C (87%)       ││

│ │  [Customer Notes / Quote area] │ │  ━━━━━━━━━━━━━━━━━━━━ ││

│ │  (rep's working area)          │ │                        ││

│ │                                 │ │  RECENT ALERTS         ││

│ │                                 │ │                        ││

│ │                                 │ │  🟡 14:21              ││

│ │                                 │ │  Wife mentioned 3x —   ││

│ │                                 │ │  address her next      ││

│ │                                 │ │                        ││

│ │                                 │ │  🟠 14:18              ││

│ │                                 │ │  Price objection coming││

│ │                                 │ │  "Let me show you the  ││

│ │                                 │ │   warranty value..."   ││

│ │                                 │ │                        ││

│ │                                 │ │  🟢 14:15              ││

│ │                                 │ │  Buying signal         ││

│ │                                 │ │                        ││

│ └────────────────────────────────┘ └────────────────────────┘│

│                                                               │

│ ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ │

│ WALKTHROUGH: ✓ Rooms  ✓ Scope  □ Timeline  □ Budget  □ Close│

│ ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ │

│                                            [End Session]     │

└───────────────────────────────────────────────────────────────┘

Tablet coaching characteristics:

- Sidebar is persistent throughout session (rep can hide if customer is looking)

- Coaching cards stack from top (newest first), older cards scroll down

- Cards remain visible until rep dismisses or until 10 new cards accumulate

- Color coding identical to phone, but cards are bigger (more readable from across the room)

- Walkthrough checklist along bottom — always visible, updates automatically

- DISC indicator at top right — large, clear, color-coded

### Phone coaching UX — secondary experience

Layout principles:

1. Top of screen, NOT bottom. Rep is likely holding phone naturally — top of screen visible when phone is at hip level.

2. Color-coded urgency:

- 🟢 Green: positive signal (buying signal detected)

- 🟡 Yellow: informational (DISC update, walkthrough reminder)

- 🟠 Orange: tactical (suggested response, objection coming)

- 🔴 Red: warning (engagement dropping, you're losing them)

3. Big text, minimal words. 8 words max per pop-up headline. Rep reads in 1.5 seconds, looks back at customer.

4. Auto-dismiss after 8 seconds OR rep taps to dismiss.

5. Vibration patterns signal urgency without rep having to look:

- Single light tap: informational, look when convenient

- Double tap: tactical, look soon

- Long buzz: critical, look now

Example phone pop-ups:

┌──────────────────────────────┐

│ 🟢 BUYING SIGNAL              │

│ Move to close                │

└──────────────────────────────┘

┌──────────────────────────────┐

│ 🟠 PRICE OBJECTION COMING    │

│ "Let me show you the warranty│

│ value first..."              │

└──────────────────────────────┘

┌──────────────────────────────┐

│ 🔴 ENGAGEMENT DROPPING        │

│ Slow down, ask open question  │

└──────────────────────────────┘

### Coaching alert types

| Alert | Tablet sidebar | Phone pop-up | Vibration | When fires |
| --- | --- | --- | --- | --- |
| DISC profile update | Yellow card, persistent | Top-corner badge update | Single light tap | First reliable classification |
| DISC shift | Yellow card | Two-tone yellow card | Single light tap | Profile updates mid-conversation |
| Objection detected | Orange card with full response | Orange card with short response | Double tap | Customer raises price/timeline/quality concern |
| Buying signal | Green card | Green flash card | Double tap | Customer signals readiness to close |
| Decision-maker note | Yellow info card | Yellow info card | Single light tap | Customer references spouse/partner as authority |
| Warning | Red pulsing card | Red pulsing card | Long buzz | Engagement metrics dropping |
| Suggested response | Orange card with full context | Orange card with 8-word headline | Double tap | Rep needs help with specific moment |
| Walkthrough reminder | Updates bottom strip + card | Yellow card | Single light tap | Checklist item not yet covered |

Rep configures which alerts they want in Settings.

### Apple Watch / Wear OS integration

Critical for reps using phone form factor — without the watch, reps have to keep looking at phone, which breaks customer eye contact.

For reps using tablet form factor, watch is supplementary — the tablet sidebar already provides persistent intelligence.

Watch screen shows (full-screen during session):

- Top: DISC profile with color-coded letter (D=red, I=yellow, S=green, C=blue)

- Middle: Walkthrough progress bar (% items covered)

- Bottom: Last 3 alerts as tappable cards

- Bottom-right: Big "End Session" button

Watch vibration patterns: (Can turn off in settings)

- Single light tap: info alert (read at convenience)

- Double tap: important alert (look soon)

- Long buzz: critical alert (look now)

Watch app uses Apple's WatchKit (or Wear OS equivalent) and communicates with phone/tablet app via Watch Connectivity framework.

### Pre-session setup screen

Before rep starts session, app verifies:

- Device signal strength acceptable (or warns)

- Lead selected from today's appointments

- Battery > 30% (warn if lower)

- Consent disclosure shown if in two-party-consent state (auto-detected via GPS)

- Vibration enabled (recommend on)

State-by-state consent detection:

- One-party consent states (38) including Nebraska: silent recording allowed, no verbal disclosure required

- Two-party consent states (12): CA, FL, IL, MD, MA, MI, MT, NV, NH, PA, WA, OR — force the verbal disclosure prompt before session can start

### Walkthrough checklist

Industry-specific checklist displays during session, gets updated as AI detects items covered:

Painting checklist example: (each industry has owns checklist)

- Exterior square footage measured ☐

- Interior rooms counted ☐

- Cabinet condition assessed ☐

- Color preferences discussed ☐

- Timeline established ☐

- Decision-maker identified ☐

- Budget range established ☐

- Insurance/warranty discussed ☐

Industry checklists shipped at launch: painting, roofing, fence, HVAC, plumbing, electrical, general contractor.

### Critical constraints

Latency budget: End-to-end (customer finishes sentence → coaching displayed) target = 2-4 seconds. Achievable with streaming STT + GPT-4o function calling + pre-cached coaching templates for common alerts.

Audio quality: Device mic in shirt pocket or on table. Need server-side noise suppression + speaker diarization. Recommend testing with Whisper streaming and falling back to OpenAI Realtime API if needed.

Network resilience: Customer's house may have poor signal. Three modes:

- Online mode: real-time coaching (preferred)

- Degraded mode: text-only alerts on device, coaching delivered in batches as connection allows

- Offline mode: capture audio locally, sync + analyze when network returns. Post-session-only feedback in this mode.

Battery: Active session burns 15-25% battery per hour. Show clear warning if rep starts session below 30%.

Consent compliance: App auto-detects state from GPS. In two-party-consent states (CA, FL, IL, MD, MA, MI, MT, NV, NH, PA, WA), force the consent disclosure prompt. In one-party-consent states (38 others including Nebraska), allow silent recording.

Privacy: Default behavior — process audio in real-time, do NOT persist raw audio files. Only persist transcripts (with consent flag) and structured signal data. Tenant admin can opt-in to audio retention if they need it for training (different consent flow).

### Manager dashboard view (server-side, not in app)

Tenant admin / owner can see (in main dashboard, not mobile app):

- Active in-home sessions across all reps right now

- Live transcript (text only, no audio) if rep grants permission

- Aggregate coaching effectiveness per rep

- Which reps need extra coaching on which dimensions

- Real-time alerts if a rep is struggling badly during a session

This view is built in the dashboard, not the mobile app. You only need to ensure backend supports it.

### Schema additions

Migration 076:

CREATE TABLE in_home_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES dashboard_users(id),

tenant_id UUID REFERENCES tenants(id),

lead_id UUID REFERENCES leads(id),

started_at TIMESTAMPTZ NOT NULL,

ended_at TIMESTAMPTZ,

consent_obtained BOOLEAN NOT NULL,

consent_type TEXT,

consent_state TEXT,

consent_audio_clip_url TEXT,

audio_archived BOOLEAN DEFAULT false,

device_type TEXT,

network_mode TEXT,

transcript JSONB DEFAULT '[]'::jsonb,

disc_progression JSONB,

coaching_alerts JSONB,

walkthrough_checklist_completed JSONB,

outcome TEXT,

estimate_value_cents INT,

rep_satisfaction INT,

customer_signals JSONB,

session_recording_url TEXT,

delivery_mode_used JSONB

);

CREATE TABLE in_home_alerts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id UUID REFERENCES in_home_sessions(id),

alert_type TEXT NOT NULL,

alert_content TEXT,

alert_audio_url TEXT,

alert_color TEXT,

alert_urgency TEXT,

fired_at TIMESTAMPTZ DEFAULT now(),

delivery_method TEXT,

rep_action_taken TEXT,

outcome_after TEXT

);

CREATE INDEX idx_in_home_sessions_user_started ON in_home_sessions(user_id, started_at DESC);

CREATE INDEX idx_in_home_sessions_lead ON in_home_sessions(lead_id);

CREATE INDEX idx_in_home_alerts_session ON in_home_alerts(session_id);

### API endpoints + WebSocket

POST   /api/rep/in-home/start              — initialize session, return WebSocket URL

WS     /ws/rep/in-home/:session_id         — bidirectional audio + coaching stream

POST   /api/rep/in-home/end                — complete session, trigger scoring

GET    /api/rep/in-home/sessions           — rep's session history

GET    /api/rep/in-home/sessions/:id       — single session detail with full coaching log

POST   /api/rep/in-home/sessions/:id/feedback — rep rates session quality 1-5

WebSocket protocol:

- Client → Server: audio chunks (Opus encoded, 100ms windows)

- Server → Client:

  - transcript_update (text streaming as customer speaks)

  - disc_update (profile refinements)

  - alert (coaching guidance with display payload: text, color, urgency, optional audio_url for v1)

  - checklist_update (walkthrough item marked complete)

  - session_status (heartbeat, errors)

## Phase 6 D v1 — Audio Live Coaching

Goal: Add earbud audio coaching as a premium upgrade on top of Phase 6 D v0. Reps with Bluetooth earbuds get coaching whispered directly in their ear, never breaking eye contact with the customer.

### What gets added on top of v0

- Bluetooth earbud audio routing and pairing UI

- ElevenLabs TTS streaming integration

- Audio chunk delivery via WebSocket

- Hybrid mode: visual cards + audio simultaneously (or rep picks one)

- Audio settings + earbud test in Settings

- Pre-session earbud verification step

### Audio architecture

Customer speaks

↓

Device microphone captures

↓

WebSocket streams audio chunks to backend (Opus codec, 16kHz)

↓

Backend pipeline:

1. Voice activity detection

2. Speaker diarization (customer vs rep vs noise)

3. Streaming STT (Whisper streaming or OpenAI Realtime)

4. Turn-level analysis when speaker pauses:

- DISC refinement (compares to baseline from Phase 8 inbound briefing)

- Objection detection

- Buying signal detection

- Walkthrough checklist progress

5. Coaching decision: should we whisper something now?

6. If yes: generate text → ElevenLabs TTS → audio chunk

7. Audio streams back over WebSocket to device

8. Device routes audio to Bluetooth earbud

End-to-end target: 2-4 seconds from customer pause to coaching in ear.

### Coaching delivery comparison (all three modes)

| Alert type | Tablet sidebar (v0) | Phone pop-up (v0) | Watch (v0) | Earbud audio (v1) |
| --- | --- | --- | --- | --- |
| DISC profile update | Yellow card, persistent | Top-corner badge | Color badge | "D-type confirmed" |
| Buying signal | Green card | Green flash card | Green pulse | "Move to close" |
| Objection coming | Orange card with full response | Orange card with short response | Orange alert | Full suggested response (5-8 sec) |
| Warning | Red pulsing card | Red pulsing card | Long buzz | Urgent tone + "slow down" |
| Walkthrough reminder | Updates checklist + card | Yellow card | Yellow tap | Quiet "measure trim" |
| Decision-maker | Yellow info card | Yellow info card | Info icon | "She's decision maker, address her" |

Audio mode delivers fuller content because rep doesn't have to look at device. Visual mode delivers abbreviated content optimized for glances.

### Settings → Coaching Delivery (when v1 ships)

Coaching delivery during in-home sessions:

[X] Audio in earbud (when connected)

[X] Tablet sidebar (when using tablet)

[X] Apple Watch alerts (when paired)

[X] Phone screen pop-ups (always available)

Pop-up duration on phone: [4 sec] [8 sec ✓] [12 sec]

Vibration: [On ✓] [Off]

If multiple modes available, prefer:

○ Audio over visual (most discreet)

● All modes simultaneously (recommended)

○ Visual only (no audio)

App auto-detects what's connected at session start. Rep can override.

### Audio infrastructure additions

Backend additions:

- ElevenLabs TTS streaming API integration

- Audio chunk buffering and delivery

- Pre-cached audio clips for common coaching alerts (faster delivery)

- AWS S3 or similar for any persisted audio (encrypted, short retention)

This adds ~$0.30-0.80 per hour of session time in API costs. Pro $199 and Elite $249 tiers absorb easily with massive margin.

## Pricing & seat structure

| Tier | Price/mo | What rep gets |
| --- | --- | --- |
| Standard | $119 | Phase 6 C + 6 C2 (foundation + roleplay practice) + Phase 6 D v0 visual coaching on tablet + phone |
| Pro | $199 | + Bluetooth earbud audio coaching (Phase 6 D v1) |
| Elite | $249 | + Apple Watch app + custom coaching rules + manager live view + cohort analytics |

Tenant admin chooses tier per rep on dashboard. Server-side feature flag controls which features visible based on rep_seat_tier.

Stripe products needed (Drew will create):

- STRIPE_PRICE_REP_SEAT_STANDARD — $119/mo metered

- STRIPE_PRICE_REP_SEAT_PRO — $199/mo metered

- STRIPE_PRICE_REP_SEAT_ELITE — $249/mo metered

Pro/Elite tier upgrades can be done mid-month, prorated.

Why three tiers: The split between visual coaching (Standard $119) and audio coaching (Pro $199) creates more pricing optionality. Reps without earbuds aren't locked out of live coaching — they just use the visual mode. Earbud audio becomes a real upgrade with concrete value: discretion + hands-free + uninterrupted eye contact with customer.

## Critical reminders

1. Tablet is primary, phone is secondary. Most reps in home services use tablets for in-home work. Every screen needs responsive layouts that take advantage of tablet real estate (sidebars, multi-column layouts, persistent coaching cards). Phone is fallback for reps without tablets.

2. The customer intelligence comes from the backend. Phase 8 ships separately and lives in the dashboard. Mobile app DISPLAYS what backend generates — it doesn't analyze locally. This separation matters because:

- The same intelligence must be accessible to ANY rep on the lead (rep swaps happen constantly)

- The intelligence belongs to the business (tenant), not the rep

- Phase 8 server-side classifier improves continuously without app updates

3. The widget estimate is data, not a quote tool. When the customer used Drew's Phase 7 website estimator before booking, the ballpark range carries over to the lead record. Your app DISPLAYS that ballpark prominently so reps can defend variance during the in-home quote. The rep app does NOT build off the widget's scope — they're independent tools sharing one number.

4. In-person field sales, not phone calls. Every UX decision should optimize for "rep using a tablet in someone's living room" — not "rep at desk on phone call." Glanceable UIs. Watch integration. Earbud audio (when added). Offline-capable.

5. Visual coaching ships before audio. v0 is the universal-access version that works for every rep with a tablet or phone. v1 audio is the premium upgrade. Don't build v1 first.

6. Consent compliance is non-negotiable. Drew is consulting a lawyer on state-by-state recording laws before any audio capture ships. Do NOT ship Phase D audio features without the legal sign-off Drew will provide.

7. Data flywheel principle. Every event you track flows to rep_app_events. Every roleplay session is industry-tagged. Every coaching alert outcome is logged. This feeds the Phase 11 cross-tenant pattern mining (the long-term moat). Don't skip event tracking even if it feels like overhead.

8. Build for tomorrow, ship for today. Hidden UI sections. Wired-up notification types not yet fired. Feature flags ready to flip. This app will be in active development for 7+ months and refactoring is way more expensive than designing properly the first time.